## Slide 1
30-Day SOW Extension | Engineering-led sprint to maintain momentum and produce working artifacts
Elephant Ventures — June 29 to July 31, 2026
$30,500
Total Investment
30 Days
Duration
5
Workstreams
1. Knowledge Base 2.0 — Data organization and retrieval architecture
2. Deep Research in AskINSIGHT — Cited multi-source synthesis to production
3. Teams Agent Integration — End-to-end deployment in INSIGHT tenant
4. Agent Builder Evaluation — Side-by-side comparison and MVP recommendation
5. Architecture Assessment Review — Critical review with actionable next steps
Team & Pricing
Team Member | Role | Rate / Month | Allocation
Maik Ardan | Sr. AI Architect | $11,000 | Full-time
Edward Mabuyo | Sr. Engineer | $11,000 | Full-time
Jonathan Cook | Product Owner | $8,500 | Half-time
Standing down risks losing engineers — this extension keeps momentum and feeds Q3/Q4 planning